ContextMind

Final Product Requirements Document

AI Context Preservation & Handoff System

Hackathon Build — 2 Engineers, 24 Hours

The problem: developers lose 23 minutes every time they switch AI sessions or hit a context limit. They re-explain the project, the constraints, the decisions, and the current state — every single time. ContextMind eliminates this entirely.

# 1. Executive Summary

ContextMind is a two-part developer tool: a VS Code extension and a Chrome extension that work together to capture your full project context, process it through an ML pipeline, and produce two distinct outputs every time you need to switch sessions or continue on a new AI.

| Output | Audience | Content | Length |
| --- | --- | --- | --- |
| User summary | You (the developer) | What you did, where you stopped, what's next | ~200 words, card UI |
| LLM priming prompt | New Claude / GPT session | Full project context, constraints, state, decisions | ~1400 tokens max |

Neither output is simply the last N chat messages. Both are synthesised from the full capture pipeline — VS Code files, git state, Layer 1 ground truth from actual project files, and intelligently compressed conversation history.

# 2. System Architecture

The system operates in three phases, matching the workflow diagram.

## Phase 1 — Capture

Two surfaces capture data simultaneously when the user triggers a save:

- Chrome extension: scrapes the full conversation DOM from the active AI tab (Claude, ChatGPT, Cursor, Gemini). Selected tabs only — user picks which tabs are included. Sends payload to FastAPI bridge.

- VS Code extension: captures open files (filename, language, first 200 lines), current git branch, git diff HEAD (last 100 lines), active editor cursor position, workspace name. Sends payload to FastAPI bridge.

## Phase 2 — Process

The FastAPI backend receives both payloads and runs the ML pipeline:

| Stage | Tool | What it does | Output |
| --- | --- | --- | --- |
| 1 | Layer 1 reader | Reads actual project files: package.json, schema, routes, .env | Ground truth facts |
| 2 | Conversation compressor | All messages — user turns kept full (capped 500 chars), assistant turns TextRank top-3 sentences | 30–50 high-signal sentences |
| 3 | spaCy NER | Extracts entities: project names, tech terms, branch names, service names | Entity list |
| 4 | YAKE | Keyphrase extraction — no LLM needed, offline, fast | Ranked keyphrases |
| 5 | TextRank | Sentence scoring via word overlap graph. Drops below-threshold content | Scored fact candidates |
| 6 | SVM novelty filter | Skips facts already in memory store. Cosine similarity fallback for MVP | Deduplicated facts |
| 7 | Contradiction check | Entity match + antonym lookup. Decays old confidence before overwriting | Clean fact set |
| 8 | Context builder | Assembles: L1 ground truth + L3 constraints + L4 recent + L2 state + L5 history | Final ~1400 token prompt |

## Phase 3 — Resume

Two outputs are generated and stored. The user can retrieve them at any time from either extension:

- User summary — shown as a handoff card in both the Chrome popup and VS Code panel

- LLM priming prompt — shown with a one-click copy button, ready to paste into any new AI session

# 3. Conversation Scraping Strategy

Critical: last 10 messages is wrong. The LLM priming prompt needs the full arc of decisions made across the whole conversation, not just the recent tail. The solution is full scrape + intelligent compression.

## What to scrape

- Scrape ALL messages in the conversation, not just the last N

- User turns: keep in full, capped at 500 characters each (these are decisions and questions — high signal)

- Assistant turns: run TextRank on each, extract top 3 sentences only (discard explanation/filler)

- Target output: 30–50 high-signal sentences from the whole conversation

## DOM selectors by platform

| Platform | URL | Message selector | Role detection |
| --- | --- | --- | --- |
| Claude.ai | claude.ai | .font-claude-message, [data-testid='human-turn'] | data-testid attribute |
| ChatGPT | chat.openai.com | .markdown.prose inside [data-message-author-role] | data-message-author-role |
| Cursor | cursor.sh | .chat-message, .user-message | class name |
| Gemini | gemini.google.com | .model-response-text, .user-query | class name |

## Compression algorithm (Python — FastAPI backend)

def compress_conversation(messages): compressed = [] for msg in messages: if msg['role'] == 'user': # Keep user turns — decisions and questions compressed.append(msg['content'][:500]) else: # Assistant turns: top 3 sentences via TextRank compressed.append(textrank_top_k(msg['content'], k=3)) return compressed # Result: 50-message conversation → ~30 high-signal sentences # NOT last 10 messages. NOT full dump. Compressed full arc.

# 4. The Two Output Formats

## Output 1 — User Summary

Shown in the extension UI as a formatted card. Generated by a Gemini Flash call (~300 tokens). Human readable, plain language.

Template: ## Session summary — [timestamp] **What you were doing:** [1-2 sentences. Plain language.] [e.g. 'Building the JWT refresh token middleware for FastAPI.'] **Where you stopped:** File: [filename], line: [n] Branch: [git branch] Last action: [what was being written/debugged] **What you got done this session:** - [concrete completed thing] - [concrete completed thing] - [max 3 bullets] **Blockers / open questions:** - [unresolved thing] **Suggested next action:** [One sentence. 'Continue refresh token expiry in middleware.py line 47.']

## Output 2 — LLM Priming Prompt

Pasted into any new Claude / ChatGPT / Gemini session when the current LLM hits its context limit. Built by the context builder from all memory layers. Must be complete enough that the new LLM needs zero clarification.

Template: # Project context handoff ## Project [Name]. [1 sentence on what it does.] Stack: [tech stack from package.json / requirements.txt] Repo: [workspace name], branch: [git branch] ## Architecture (Layer 1 — ground truth from actual files) [Key routes, schema tables, env vars — read from files, NOT from chat] e.g. FastAPI app. Routes: /save, /context, /health. MongoDB for storage, FAISS for vector search. .env: MONGO_URI, GEMINI_API_KEY, PORT=37218 ## Hard constraints (Layer 3 — never override these) - [Constraint e.g. 'Never use localStorage'] - [Constraint e.g. 'All API calls go through FastAPI bridge only'] ## Current state (Layer 2) - Working: [list what is done and functional] - In progress: [what is started but not done] - Broken: [known bugs or blockers] ## Key decisions made - [Decision + why: 'MongoDB Atlas over FAISS — less setup for hackathon'] - [Decision + why: 'Tab noise uses domain blocklist first, keywords second'] ## Where we stopped File: [filename], line: [n] Last action: [what was being written or debugged] Next step: [exactly what to do next] ## Your role You are continuing this project. You have full context above. Do not ask clarifying questions about things already answered here. Start from 'Next step' above.

# 5. VS Code Extension — Full Implementation Spec

Engineer: You. Estimated time: 10–12 hours.

## File structure

contextmind-vscode/ package.json // extension manifest src/ extension.ts // activate(), register commands capture.ts // file + git capture logic bridge.ts // POST to FastAPI panel.ts // Webview panel for outputs restore.ts // reopen files on restore

## Step-by-step implementation

- Scaffold: yo code --extensionType=command. Set publisher, name, activationEvents: onCommand.

- Register two commands in package.json: contextmind.saveContext and contextmind.restoreContext

- Capture open files: loop vscode.workspace.textDocuments → { fileName, languageId, getText().slice(0, 200 lines) }

- Capture cursor: vscode.window.activeTextEditor?.selection.active → { line, character, file }

- Capture git branch: child_process.exec('git -C <workspaceFolder> rev-parse --abbrev-ref HEAD')

- Capture git diff: child_process.exec('git -C <workspaceFolder> diff HEAD') → trim to 100 lines

- Capture Layer 1: read package.json, requirements.txt, schema files from workspace root

- Bundle payload: { source: 'vscode', timestamp, files, gitBranch, diff, cursor, layer1, workspaceName }

- POST to http://localhost:37218/save with fetch(). Show status bar spinner during request.

- On success: show success notification. Cache the returned sessionId.

- Status bar item: clicking triggers contextmind.saveContext. Shows last save time.

- Restore command: GET /context from FastAPI → vscode.workspace.openTextDocument() for each file → navigate to cursor line

- Webview panel (panel.ts): shows both outputs — user summary card + priming prompt with copy button

## Key code — file capture

const files = vscode.workspace.textDocuments .filter(doc => !doc.isUntitled && doc.uri.scheme === 'file') .map(doc => ({ path: doc.fileName, language: doc.languageId, content: doc.getText().split('\n').slice(0, 200).join('\n') }));

## Key code — git capture

import { exec } from 'child_process'; const wf = vscode.workspace.workspaceFolders?.[0]?.uri.fsPath; const branch = await new Promise(res => exec(`git -C ${wf} rev-parse --abbrev-ref HEAD`, (_, out) => res(out.trim()))); const diff = await new Promise(res => exec(`git -C ${wf} diff HEAD`, (_, out) => res(out.split('\n').slice(0, 100).join('\n'))));

# 6. Chrome Extension — Full Implementation Spec

Engineer: Your friend. Estimated time: 10–12 hours.

## File structure

contextmind-chrome/ manifest.json // MV3 manifest popup.html // tab picker UI popup.js // tab loading, classification, scraping content.js // DOM scraper (injected per-tab) background.js // service worker styles.css // popup styles

## manifest.json — required permissions

{ "manifest_version": 3, "name": "ContextMind", "version": "1.0.0", "permissions": ["tabs", "activeTab", "scripting", "storage"], "host_permissions": ["http://localhost:37218/*"], "action": { "default_popup": "popup.html" }, "background": { "service_worker": "background.js" } }

## Step-by-step implementation

- Build popup.html: tab list with checkboxes, Save Context button, status message, restore section

- On popup open: chrome.tabs.query({ currentWindow: true }) → render each tab with favicon + title + checkbox

- Auto-classify tabs: NOISE_DOMAINS blocklist check → uncheck by default. All others pre-checked.

- Noise domains list: youtube.com, netflix.com, twitter.com, reddit.com, instagram.com, twitch.tv, spotify.com

- On Save Context click: collect checked tabs only → run content script on each checked tab

- Content script (content.js): detect platform by hostname → use correct selector → extract all messages → apply compression (user turns capped 500 chars, assistant turns TextRank top-3)

- Bundle payload: { source: 'chrome', timestamp, tabs: [{ url, title, content, isAITab }], windowId }

- POST to http://localhost:37218/save → show success/error in popup

- Restore section: GET /context → chrome.tabs.create() for each saved URL

- Display both outputs: user summary card + priming prompt with copy button in popup

- Remember user tab choices: chrome.storage.local to persist domain preferences

## Tab classification logic

const NOISE_DOMAINS = [ 'youtube.com','netflix.com','twitter.com','reddit.com', 'instagram.com','twitch.tv','spotify.com','tiktok.com' ]; const AI_DOMAINS = [ 'claude.ai','chat.openai.com','gemini.google.com', 'cursor.sh','perplexity.ai' ]; function classifyTab(tab) { const host = new URL(tab.url).hostname.replace('www.', ''); if (NOISE_DOMAINS.includes(host)) return 'noise'; // unchecked if (AI_DOMAINS.includes(host)) return 'ai'; // checked, full scrape return 'work'; // checked, URL+title only }

## DOM selectors per platform

const SELECTORS = { 'claude.ai': { messages: '[data-testid="human-turn"], .font-claude-message' }, 'chat.openai.com': { messages: '[data-message-author-role]' }, 'gemini.google.com': { messages: '.model-response-text, .user-query-container' } }; function scrapeConversation(hostname) { const sel = SELECTORS[hostname]?.messages; if (!sel) return []; return [...document.querySelectorAll(sel)] .map(el => ({ role: el.dataset.messageAuthorRole ¦¦ 'unknown', content: el.innerText })); }

# 7. FastAPI Backend — Implementation Spec

Runs on localhost:37218. Receives from both extensions. Runs ML pipeline. Generates both outputs.

## API endpoints

| Method | Endpoint | Request body | Response |
| --- | --- | --- | --- |
| POST | /save | { source, timestamp, vscode?: {...}, chrome?: {...} } | { sessionId, status } |
| GET | /context | — | { userSummary, primingPrompt, savedAt, tabs, files } |
| GET | /health | — | { status: 'ok' } |

## Full payload schema

// POST /save — sent by BOTH extensions (they can send independently) { "source": "vscode" ¦ "chrome", "timestamp": 1714000000000, "vscode": { "files": [{ "path": str, "language": str, "content": str }], "gitBranch": str, "diff": str, "cursor": { "file": str, "line": int, "character": int }, "workspaceName": str, "layer1": { "packageJson": str, "schema": str, "routes": str } }, "chrome": { "tabs": [{ "url": str, "title": str, "content": str, "isAITab": bool }], "windowId": int } }

## ML pipeline — Python implementation order

- Merge latest vscode + chrome payloads by session window (within 5 minutes = same session)

- Layer 1 extraction: parse package.json → stack, schema files → table names, .env → key names only (never values)

- Conversation compression: user turns capped 500 chars, assistant turns TextRank top-3 sentences

- spaCy NER: extract entities (ORG, PRODUCT, custom EntityRuler for tech terms)

- YAKE: extract top-20 keyphrases from compressed conversation

- TextRank: score all candidate fact sentences, keep top 40%

- Novelty filter: cosine similarity against stored MongoDB facts. Skip if similarity > 0.85

- Contradiction check: entity match + antonym lookup. Decay old confidence, write new fact

- Route facts to memory layers: L3 (contains 'never'/'always'/'must'), L2 (current state), L4 (everything else)

- Context builder: assemble L1 + L3 + L4_recent + L2 + L5 in priority order, stop at 1400 tokens

- Generate user summary: Gemini Flash call with compressed context, 300 token limit

- Store both outputs in MongoDB with sessionId. Return sessionId to extension.

## Context builder — token budget allocation

| Layer | Content | Priority | Token budget |
| --- | --- | --- | --- |
| L1 — ground truth | Stack, routes, schema from actual files | 1 — always included | ~300 tokens |
| L3 — hard constraints | Never/always/must rules from conversation | 2 — always included | ~150 tokens |
| L4 — recent context | Last 48hr activity facts | 3 — included if budget | ~400 tokens |
| L2 — current state | What's working, in progress, broken | 4 — included if budget | ~300 tokens |
| L5 — historical | FAISS vector search, older decisions | 5 — if budget remains | ~250 tokens |

# 8. Engineer Assignments & Timeline

| Engineer | Surface | Core deliverable | Tech stack |
| --- | --- | --- | --- |
| You | VS Code extension | File capture, git context, Layer 1 reader, Webview panel | TypeScript, Node.js, VS Code API, child_process |
| Friend | Chrome extension | Tab picker UI, DOM scraper, AI chat extraction, restore tabs | JavaScript, Chrome MV3 API, content scripts |
| Both (shared) | FastAPI backend | ML pipeline, both outputs, MongoDB, API endpoints | Python, FastAPI, spaCy, YAKE, Gemini API |

## 24-hour timeline

| Hours | You (VS Code) | Friend (Chrome) | Together |
| --- | --- | --- | --- |
| 0–1 | Scaffold extension, register commands | Scaffold MV3, build popup HTML | Agree on payload schema |
| 1–4 | File capture + git capture | Tab loader + noise classifier | — |
| 4–6 | Layer 1 reader (package.json, schema) | DOM scraper + selector per platform | Integration: both POST to /save |
| 6–8 | POST to bridge, status bar item | Conversation compression logic | Test /save endpoint together |
| 8–10 | Restore command (reopen files) | Restore tabs + chrome.tabs.create() | — |
| 10–12 | Webview panel (both outputs) | Popup outputs (summary + prompt) | Full end-to-end test |
| 12–18 | Polish, error states, loading UX | Polish, domain memory, UX | ML pipeline tuning, demo prep |
| 18–24 | Demo rehearsal | Demo rehearsal | Backup plan check |

# 9. Sync Checkpoint — Must Agree Before Writing Code

This is the most important 10-minute meeting of the hackathon. If your payload schemas don't match the backend, the integration test at Hour 10 will fail right before the demo. Agree on these four things before anyone writes capture code.

- Port: localhost:37218 — both extensions hardcode this

- Session window: payloads sent within 5 minutes of each other are merged into one session

- Payload shape: { source, timestamp, vscode?: {...}, chrome?: {...} } — both send to the same /save endpoint

- Response shape: { sessionId, status } from /save. { userSummary, primingPrompt, savedAt, tabs, files } from /context

- Output format: agree on the exact field names so both extension UIs display the same data

# 10. Demo Script

| Act | Action | What judges see | Time |
| --- | --- | --- | --- |
| 1 — The problem | Show a mid-session Claude conversation. Point at the token limit warning. | Developer about to lose all context | 30s |
| 2 — Save | Click Save Context in VS Code status bar. Watch Chrome popup show the same action simultaneously. | Both extensions fire in sync | 20s |
| 3 — The ML output | Show the user summary card. Read it aloud. Show it's accurate. | "It actually knows what I was doing" | 30s |
| 4 — New session | Open a brand new Claude tab. Paste the priming prompt. Send one message. | Claude responds with full project awareness — no re-explaining | 60s |
| 5 — The moat | When asked 'why not just save a text file?': show contradiction detection and novelty filter logs. | This is engineering, not a chat wrapper | 30s |

One-sentence pitch to close with: "ContextMind means the project lives forever — the AI forgets, but the system never does."

# 11. Backup Plans

| Failure | Cause | Fix |
| --- | --- | --- |
| FastAPI bridge not running | Forgot to start server | Batch file / shell script that starts it on login |
| CORS error from extension | Missing CORS headers in FastAPI | Add fastapi.middleware.cors.CORSMiddleware, allow all origins |
| DOM scraper returns empty | Selector changed by AI platform update | Fall back to document.body.innerText, filter by length |
| Gemini API key missing | Env var not set | Hard-code a fallback template summary, skip Gemini call |
| ML pipeline too slow | spaCy model not loaded | Pre-load model at server startup, not per-request |
| Git command fails | Not a git repo | Catch exec error, set branch to 'unknown', diff to '' |
| Extension not loading | Build error | Have a pre-built .vsix and .crx ready to install directly |

# 12. Technical Specifications

## Environment variables

| Variable | Owner | Used by | Example |
| --- | --- | --- | --- |
| MONGO_URI | Backend engineer | FastAPI, MongoDB storage | mongodb+srv://... |
| GEMINI_API_KEY | Backend engineer | User summary generation | AIza... |
| PORT | Backend engineer | FastAPI server port | 37218 |
| FAISS_INDEX_PATH | Backend engineer | Vector search index location | ./faiss.index |

## MongoDB schema

// sessions collection { _id: ObjectId, sessionId: string, // UUID timestamp: number, // Unix ms vsCodePayload: object, // raw from VS Code extension chromePayload: object, // raw from Chrome extension userSummary: string, // Output 1 — human readable primingPrompt: string, // Output 2 — for new LLM facts: [ // extracted by ML pipeline { text: str, layer: 2¦3¦4¦5, confidence: float, entity: str } ] }

## Dependencies

| Component | Package | Version | Purpose |
| --- | --- | --- | --- |
| VS Code ext | vscode API | built-in | Extension host, commands, webview |
| Chrome ext | Chrome MV3 | built-in | Tabs, scripting, storage |
| Backend | fastapi | >=0.100 | HTTP server |
| Backend | uvicorn | >=0.20 | ASGI server |
| Backend | spacy | >=3.7 | NER pipeline |
| Backend | yake | >=0.4 | Keyphrase extraction |
| Backend | pymongo | >=4.0 | MongoDB client |
| Backend | faiss-cpu | >=1.7 | Vector similarity search |
| Backend | google-generativeai | >=0.5 | Gemini Flash for summaries |
| Backend | scikit-learn | >=1.3 | TF-IDF + cosine similarity (SVM fallback) |

Final note: the demo wins on the 'no re-explaining' moment. Every architectural decision in this PRD — the ML pipeline, the two-output system, the intelligent compression — exists to make that one moment land. Build toward that moment first, polish everything else second.